ApartaView

Build Plan — Step by Step

# Guiding Principles for Claude Code

- Build one step at a time. Do not start the next step until the current one works and is tested.

- Never install packages or create files speculatively. Only what is needed for the current step.

- Each step ends with a working, testable deliverable before moving on.

- Keep code simple. No premature abstraction or over-engineering.

- When in doubt, ask — do not assume or invent requirements.

# Project Structure

The project is split into two separate directories: /frontend (React app) and /backend (Node.js API + scraper). They communicate via HTTP.

apartaview/

├── frontend/          ← React + Tailwind (Vite)

│   ├── src/

│   │   ├── App.jsx

│   │   ├── components/

│   │   │   ├── ApartmentCard.jsx

│   │   │   ├── AddLinkForm.jsx

│   │   │   └── Board.jsx

│   │   └── lib/supabase.js

│   └── package.json

└── backend/           ← Node.js + Express + Playwright

├── index.js

├── scraper.js

└── package.json

STEP 1  Initialize the Repository

Create the project directory with two subfolders: frontend and backend. Initialize git.

- Create folder: apartaview/

- Inside: git init

- Create frontend/ and backend/ subdirectories

- Create a root .gitignore covering node_modules and .env files

Deliverable: empty repo with two folders, committed to git.

STEP 2  Set Up the Database (Supabase)

Create a free Supabase project and define the apartments table.

- Go to supabase.com, create a new project.

- In the SQL editor, create the following table:

CREATE TABLE apartments (

id UUID DEFAULT gen_random_uuid() PRIMARY KEY,

url TEXT NOT NULL,

title TEXT,

price TEXT,

location TEXT,

photos TEXT[],        -- array of image URLs

features JSONB,       -- { furnished, balcony, parking, rooms, size }

status TEXT DEFAULT 'pending',  -- pending | interested | discarded

created_at TIMESTAMPTZ DEFAULT now()

);

- Enable Realtime on the apartments table (Table Editor → Realtime toggle).

- Copy the project URL and anon public key into a .env file in both frontend/ and backend/.

Deliverable: Supabase project with table created and Realtime enabled.

STEP 3  Build the Backend API

Set up a Node.js Express server with two endpoints. No scraping yet — just the API skeleton.

- Init: npm init -y in backend/

- Install: express, cors, dotenv, @supabase/supabase-js

- Create index.js with:

POST /api/apartments     ← receives { url }, saves to Supabase, returns the created record

GET  /api/apartments     ← returns all apartments ordered by created_at DESC

- For now, POST /api/apartments saves the URL with placeholder data (no scraping yet).

- Test with curl or Postman that both endpoints work and data appears in Supabase.

Deliverable: running Express server, data round-trips to Supabase correctly.

STEP 4  Build the Frontend — Basic Board

Create the React app and connect it to the backend. No scraping or real cards yet — just the structure.

- Init: npm create vite@latest frontend -- --template react

- Install: tailwindcss, @supabase/supabase-js, axios

- Create three components: Board.jsx, ApartmentCard.jsx, AddLinkForm.jsx

- AddLinkForm: text input + submit button that calls POST /api/apartments

- Board: fetches GET /api/apartments on mount and renders one ApartmentCard per entry

- ApartmentCard: for now, just show the URL and created_at date as a placeholder

- Set up Supabase Realtime in App.jsx so new apartments appear without page refresh

Deliverable: working React app where you paste a URL, it saves, and appears on the board in real time.

STEP 5  Add the Scraper (Yad2 First)

Now wire in Playwright to actually extract apartment data when a URL is submitted.

- Install in backend/: playwright, playwright-chromium

- Create scraper.js with a scrapeYad2(url) function that returns:

{ title, price, location, photos: [], features: {} }

- Fields to extract from Yad2: title (h1), price, neighborhood, photo URLs (first 4), and any visible tags (furnished, balcony, etc.).

- Handle errors gracefully: if scraping fails, save the URL with empty fields instead of crashing.

- Plug scrapeYad2() into POST /api/apartments so real data is saved.

- Test with at least 3 real Yad2 links before moving on.

Deliverable: pasting a Yad2 link fills the card with real title, price, and photos.

STEP 6  Polish the Apartment Card UI

Now that real data flows through, make the cards look good.

- ApartmentCard displays: photo carousel (or first photo), title, price, location, feature tags (furnished, balcony, etc.), and a link to the original listing.

- Status badge: Pending / Interested / Discarded with color coding.

- Clicking a status badge calls PATCH /api/apartments/:id to update status in Supabase.

- Add PATCH /api/apartments/:id endpoint to backend.

- Board supports sorting by price (asc/desc) and by date added.

Deliverable: visually complete board with real data, status toggling, and sorting.

STEP 7  Deploy

Deploy both frontend and backend so all group members can access the app.

- Frontend → Vercel: connect GitHub repo, set VITE_SUPABASE_URL and VITE_SUPABASE_ANON_KEY as environment variables.

- Backend → Railway: connect GitHub repo, set SUPABASE_URL and SUPABASE_ANON_KEY. Make sure Playwright's Chromium binary is available (Railway supports it).

- Update the frontend's API base URL to point to the Railway backend URL.

- Test the full flow on the deployed URL with real links before sharing with the group.

Deliverable: live app accessible from any browser, shareable via URL.

# Phase Summary

| Step | Goal | Deliverable |
| --- | --- | --- |
| 1 — Repo | Initialize project structure and git | Empty repo |
| 2 — DB | Supabase table + Realtime enabled | DB ready |
| 3 — API | Express server with GET/POST endpoints | API works |
| 4 — UI | React board with real-time updates | Board works |
| 5 — Scraper | Playwright scraping Yad2 links | Real data |
| 6 — Polish | Full card UI + status + sorting | App complete |
| 7 — Deploy | Vercel + Railway + live URL | App live |

ApartaView — Build Plan  |  May 2026